CSE 465 — Pattern Recognition & Neural Network

Project Working Path & PRD

2 Ideas — Step-by-Step Execution Plan

IDEA 1 → End-to-End Speech-to-Speech LLM (Optimize 3B Model) IDEA 2 → Voice Deepfake Detector for Phone Calls

| Course | CSE 465 — Pattern Recognition & Neural Network |
| --- | --- |
| Total Duration | 14 Weeks |
| Approach | Solo / Team project with GPU access |

— IDEA 1 —

Speech-to-Speech LLM  |  Optimize 3B to Match 7B

What we're building: A model that listens to speech and replies in speech — no text in between. We take a small 3B model and make it as smart as a large 7B model using smart training tricks.

Why This Project?

| Problem | Our Solution |
| --- | --- |
| Normal speech AI: Audio → Text → LLM → TTS (slow, 3 steps) | One model: Audio in → Audio out (fast, 1 step) |
| 7B model needs 28 GB RAM — not practical | Compress 7B knowledge into 3B model — runs on 3 GB |
| Most models are English-only | We align multilingual speech in one model |

Resources You Need

| What | Which one | Where to get | Cost |
| --- | --- | --- | --- |
| Base Model | Phi-3-mini (3.8B) or Bloomz-3B | huggingface.co | Free |
| Teacher Model | Llama-2-7B or Mistral-7B | huggingface.co | Free |
| Speech Dataset | Common Voice + VoxPopuli | huggingface.co/datasets | Free |
| GPU | Min 16 GB VRAM (RTX 3090 ideal) | Google Colab Pro / Kaggle | ~$10–50/mo |
| Framework | PyTorch + HuggingFace Transformers | pip install | Free |
| Audio Tools | Torchaudio + EnCodec | pip install | Free |
| LoRA Library | PEFT by HuggingFace | pip install peft | Free |

Working Path — Step by Step

Follow this exact order. Each step builds on the previous one.

| Step | Action | How to do it | Output |
| --- | --- | --- | --- |
| 1 | Setup Environment | Install Python, PyTorch, HuggingFace. Get GPU access on Colab or Kaggle. | Working Colab notebook |
| 2 | Download Models | Pull Phi-3-mini (student) + Llama-2-7B or Mistral-7B (teacher) from HuggingFace. | Both models loaded |
| 3 | Prepare Data | Download Common Voice dataset. Convert audio to 16kHz mono. Run EnCodec to tokenize audio → discrete tokens. | Clean tokenized dataset |
| 4 | Quantize Teacher | Apply 4-bit quantization (bitsandbytes) on 7B model. Reduces RAM from 28 GB to ~3–4 GB. | 7B model fits in GPU |
| 5 | LoRA Fine-tune Student | Add LoRA adapters to 3B model. Fine-tune on speech task (next-token prediction on audio tokens). | 3B+ model checkpoint |
| 6 | Knowledge Distillation | Train 3B student to match 7B teacher outputs. Use soft-label KL-divergence loss alongside task loss. | Distilled 3B model |
| 7 | Add Multilingual Alignment | Use Bloomz-3B weights or multilingual dataset to align cross-lingual embeddings. Test on 3+ languages. | Multilingual 3B model |
| 8 | Decode Output to Speech | Attach EnCodec decoder to turn output audio tokens back to waveform. Run end-to-end inference test. | Audio output works |
| 9 | Benchmark | Measure: WER (Word Error Rate), latency (ms), BLEU score. Compare 3B vs. 7B baseline. | Results table |
| 10 | Write Report + Demo | Record demo video. Write final report comparing baseline vs. enhanced model. | Submitted project |

How Do We Know It Works?

| Metric | Target | Meaning |
| --- | --- | --- |
| Word Error Rate (WER) | < 10% | Speech understood correctly 90%+ of time |
| Response Latency | < 500 ms | Fast enough for real conversation |
| BLEU Score | ≥ 38 | Translation/generation quality close to 7B |
| Memory Usage | ≤ 4 GB VRAM | Runs on a single mid-range GPU |
| Languages Supported | ≥ 3 languages | Proves cross-lingual alignment works |

14-Week Timeline

| Phase | Weeks | What You Do |
| --- | --- | --- |
| Setup & Research | 1–2 | Install tools, read 2 papers on speech LLMs, download models |
| Data Prep | 3–4 | Download Common Voice, tokenize audio with EnCodec |
| Quantize + LoRA | 5–6 | 4-bit quantize teacher, add LoRA adapters to student, first training run |
| Distillation Training | 7–9 | Full knowledge distillation training (this is the core work) |
| Multilingual + Decode | 10–11 | Cross-lingual alignment, attach audio decoder, test inference |
| Benchmarking | 12–13 | Run all metrics, compare to 7B, make results table |
| Report + Demo | 14 | Record demo, write report, submit |

— IDEA 2 —

Voice Deepfake Detector for Phone Calls

What we're building: A model that listens to a voice clip and says Real or Fake. It will detect AI-cloned voices used in phone scams — trained on real-world deepfake audio datasets.

Why This Project?

| Real-World Problem | Our Solution |
| --- | --- |
| AI can clone any voice with 3–5 seconds of audio | Train a model to spot the difference |
| $35M stolen in 2023 via deepfake voice scam (UAE bank) | Detect fake voice before the call causes damage |
| No good real-time detector exists today | Build one using Wav2Vec2 + BiGRU + Attention |

Resources You Need

| What | Which one | Where to get | Cost |
| --- | --- | --- | --- |
| Pre-trained Model | Wav2Vec 2.0 or WavLM (base) | huggingface.co | Free |
| Dataset #1 | ASVspoof 2019 / 2021 | asvspoof.org | Free (register) |
| Dataset #2 | WaveFake (6 vocoders) | GitHub / HuggingFace | Free |
| GPU | 8–16 GB VRAM enough | Google Colab / Kaggle | Free tier ok |
| Framework | PyTorch 2.0+ | pip install | Free |
| Audio Library | Librosa + Torchaudio | pip install | Free |
| Evaluation | Scikit-learn (metrics) | pip install | Free |
| Demo App | Gradio (optional) | pip install gradio | Free |

Working Path — Step by Step

Follow this exact order. Each step builds on the previous one.

| Step | Action | How to do it | Output |
| --- | --- | --- | --- |
| 1 | Setup Environment | Install PyTorch, HuggingFace Transformers, Librosa, Torchaudio. Open a Colab notebook. | Notebook ready |
| 2 | Download Dataset | Get ASVspoof 2019 LA dataset. It has real speech + 17 types of fake speech. Split 70/15/15. | Train/Val/Test splits |
| 3 | Explore the Data (EDA) | Listen to samples. Check class balance (real vs fake ratio). Plot waveforms and spectrograms. | Understand the data |
| 4 | Feature Extraction | Load Wav2Vec 2.0 from HuggingFace. Pass raw audio through it. Get 768-dim embeddings per frame. | Embeddings extracted |
| 5 | Build the Model | Stack: Wav2Vec2 → BiGRU (256 units, bidirectional) → Attention layer → Linear → Sigmoid output. | Model architecture done |
| 6 | Train for 20 Epochs | Use Binary Cross-Entropy loss. AdamW optimizer, lr=1e-4. Save best model on val F1. Watch epoch progression. | Trained model saved |
| 7 | Evaluate | Calculate Accuracy, Precision, Recall, F1, AUC-ROC. Plot Confusion Matrix and ROC curve. | Results ready |
| 8 | Test on Unseen Fakes | Run model on WaveFake dataset (different fakes than training). Check if performance holds up. | Generalization test |
| 9 | Build Demo | Use Gradio: upload a .wav → model says Real or Fake + confidence score. 10 lines of code. | Live demo app |
| 10 | Write Report | Document everything: data, model, results, confusion matrix. Compare to baseline (no Wav2Vec). | Submitted project |

What Happens During 20 Epochs

| Epochs | Phase | Train Acc | Val Acc | What This Means |
| --- | --- | --- | --- | --- |
| 1–3 | Underfitting | 70–80% | 65–75% | Model just starting to learn patterns |
| 4–8 | Learning | 85–92% | 82–88% | Model picking up real vs fake cues |
| 9–15 | Good Fit | 94–97% | 90–94% | Sweet spot — save checkpoint here |
| 16–20 | Convergence | 98%+ | 92–95% | Fine-tuning final weights |

Target Metrics at End

| Metric | Formula (simple) | Target | What it means |
| --- | --- | --- | --- |
| Accuracy | Correct / Total | 95–97% | 9 out of 10 calls classified right |
| Precision | True Fake / All Predicted Fake | ≥ 0.95 | Almost never flags a real call as fake |
| Recall | True Fake / All Actual Fakes | ≥ 0.94 | Catches 94%+ of real deepfake calls |
| F1-Score | Balance of Precision + Recall | ≥ 0.94 | Overall strong detection |
| AUC-ROC | Area under ROC curve | ≥ 0.96 | Near-perfect at all thresholds |

14-Week Timeline

| Phase | Weeks | What You Do |
| --- | --- | --- |
| Setup + Data | 1–2 | Environment setup, download ASVspoof, EDA |
| Feature Extraction | 3–4 | Integrate Wav2Vec2, extract embeddings, test on small batch |
| Build + Train Model | 5–7 | Build BiGRU + Attention model, first training run |
| Full Training (20 epochs) | 8–10 | Full training with early stopping, save best checkpoint |
| Evaluation | 11–12 | All metrics, confusion matrix, test on WaveFake |
| Demo + Report | 13–14 | Gradio app, final write-up, submit |

Quick Comparison — Which Should You Pick?

| Factor | Idea 1: Speech LLM | Idea 2: Deepfake Detector |
| --- | --- | --- |
| Difficulty | Very Hard — training LLMs is complex | Moderate — standard classification task |
| GPU Need | High — 16–24 GB VRAM needed | Low-Med — 8 GB Colab free tier ok |
| Time to First Result | Week 7–8 | Week 5–6 |
| Novelty / Impressiveness | Very high — cutting-edge research area | High — real-world cybersecurity impact |
| Risk of Failure | Higher — many moving parts | Lower — clear dataset + known approach |
| Best If You... | Have GPU access + want a challenge | Want reliable results + real-world value |

Recommendation: Pick Idea 2 if you want to finish on time with strong results. Pick Idea 1 if you have a good GPU and want to push boundaries.